Madinaty (مدينتي)

An Arabic-First Municipal Reporting and Resolution Platform

Project Planning and Management

Project Documentation

October 2026

# Document Information

Project Name: Madinaty (مدينتي)

English Reference Name: Madinaty

Repository: https://github.com/demianeid/madinaty

Primary Source Documents: MADINATY_COMPLETE_PROJECT_BLUEPRINT_EN.md, docs/PHASE_0_AUDIT.md, docs/IMPLEMENTATION_BACKLOG.md, docs/DECISIONS_REQUIRED.md

Documentation Status: Based on existing project documents; some operational details are marked To Be Confirmed.

# 1. Project Objectives

Madinaty is an Arabic-first, RTL, mobile-first web platform that connects citizens with municipal authorities so they can report public infrastructure and environmental issues and track those reports through to closure.

The main objectives, as described in the blueprint and supporting documents, are:

- Give residents a direct way to report issues such as road hazards, street lighting outages, waste accumulation, sewage leaks, and public park maintenance.

- Route each report to the responsible municipal authority with minimal manual triage.

- Provide a transparent lifecycle so citizens can follow the status of their reports.

- Enforce strong authorization so citizens, staff, and administrators only see and change what their role permits.

- Keep a reliable, immutable record of status changes, assignments, and administrative actions for accountability.

The project is not intended to be an emergency service. The current documentation explicitly directs users to local emergency numbers for urgent situations.

# 2. Scope

## In Scope (Version 1)

According to the approved blueprint and the existing backlog, Version 1 includes:

- Citizen, staff, and administrator accounts.

- Email-and-password authentication with email verification and password recovery.

- Role-based access control constrained by role, authority, and geographic scope.

- Report creation with category, description, coordinates/address, and initial status tracking.

- A fixed report status lifecycle, including rejection, appeals, review/reopening, and closure.

- Assignment history, public updates, internal staff notes, ratings, and notifications.

- Management of authorities, categories, service areas, and routing rules through the admin interface.

- Map-based and list-based views, dashboards for each role, and limited public visibility for approved reports.

- Audit logging for sensitive administrative actions.

- Background processing for scheduled work such as expired appeal-window closure.

- Unit tests, browser E2E tests, linting, typechecking, and CI.

## Out of Scope for Version 1

The blueprint lists several items that are explicitly excluded from Version 1:

- A native mobile app or PWA.

- An English interface.

- An internal support-ticket system.

- Citizen JSON/CSV export.

- A separate public authority directory.

- Semantic search or advanced Arabic normalization.

- MFA, a separate idle-session expiration policy, and recurring citizen reminders.

- External government integrations that are unavailable or unconfirmed.

# 3. Planning Approach

The project is planned as a phased, incremental delivery rather than a single big-bang release. The existing documents define six implementation phases plus a Phase 0 discovery/audit stage.

The planning assumptions are:

- Phase 1 is the foundation for everything else: project scaffolding, environment validation, database modeling, authentication, server-side authorization, audit logging, and CI.

- Subsequent phases depend on that foundation.

- External integrations such as image storage, AI validation, and email are introduced only when their phases are reached.

- The current product blueprint and backlog are treated as the authoritative planning sources; where they conflict, the reconciled status matrix and decision register take precedence.

This planning approach is designed to keep each phase testable and reviewable before moving forward.

# 4. Project Management Methodology

The project uses a phased, milestone-driven methodology with explicit acceptance criteria. Work is organized around:

- Phases with defined goals and boundaries.

- Epics and tasks within each phase.

- Acceptance criteria that must be satisfied before a phase is considered complete.

- A governance register for operational and business decisions that should not be guessed.

- Automated verification through linting, typechecking, unit tests, E2E tests, schema validation, and production build checks.

The documentation emphasizes evidence over claims: a feature is not treated as complete unless there is code or a passing test. It also emphasizes security and privacy from the start, especially around authorization, IDOR prevention, public data exposure, and secret handling.

The current project metadata indicates an agile, milestone-based delivery model with issues, PRs, and documentation updates treated as part of the workflow rather than separate from it.

# 5. Timeline and Phases

The existing documents define the following high-level phases.

## Phase 0 — Discovery & Baseline

Goal: inspect the current repository, compare it with the blueprint, reconcile lifecycle and business-rule discrepancies, and produce a prioritized gap list.

Key outputs described in the project:

- Confirmation of the actual repository state.

- A gap analysis.

- A reconciled status-transition matrix.

- A decision register of items that must be approved before production.

## Phase 1 — Foundation & Authentication

Goal: establish the technical foundation and secure authentication/authorization core.

Representative work:

- Next.js App Router project setup with TypeScript and Tailwind CSS.

- RTL/Arabic font and layout defaults.

- Environment validation and secret-safety checks.

- Prisma schema, migrations, and seed data.

- Better Auth integration for registration, login, verification, and password recovery.

- Centralized server-side authorization guards.

- Basic audit logging.

- CI workflow and test harness setup.

## Phase 2 — Core Domain & Report Lifecycle

Goal: implement the report creation flow and the authoritative status lifecycle.

Representative work:

- Public reference generation.

- Report creation with validation and idempotency.

- Status transitions enforced inside database transactions.

- Assignment, internal notes, citizen updates, appeals, ratings, deletion/merging rules, and concurrency control.

- Automatic closure after the appeal window where appropriate.

## Phase 3 — Media, Maps & AI Validation

Goal: add secure image handling, Leaflet/OpenStreetMap interaction, and server-side Gemini validation.

Representative work:

- Private media storage and signed URL serving.

- File validation, size limits, and metadata stripping.

- Map pin selection and geographic scope checks.

- Gemini-based image relevance checking with a safe fallback to human review.

## Phase 4 — Notifications & Background Jobs

Goal: add in-app and email notifications, a transactional outbox, and scheduled jobs.

Representative work:

- Notification center with read/unread state.

- Arabic email templates and outbound email processing.

- Idempotent background processing.

- Cron-based handling of expired appeal windows and related scheduled tasks.

## Phase 5 — Dashboards & Public Interface

Goal: deliver role-specific dashboards, public tracking, and accessible RTL UI.

Representative work:

- Citizen, staff, and admin dashboards.

- Public search and limited public report visibility.

- Search, filters, and map views with privacy-appropriate detail.

- Accessibility and responsive RTL refinement.

## Phase 6 — Readiness & Launch

Goal: verify the system against the mandatory launch checklist and prepare for production.

Representative work:

- End-to-end and security-focused testing.

- Backup and recovery verification.

- Production environment, domain, email, and service configuration.

- Final sign-off against the launch checklist.

The existing project README indicates that Phase 1 is complete and that later phases are pending external credentials and further implementation.

# 6. Milestones

Based on the current documentation, the main milestones are:

- Milestone 0: Phase 0 audit and governance baseline completed.

- Milestone 1: Foundation and authentication ready, with registration, login, authorization, and unauthorized-access prevention verified.

- Milestone 2: Core report lifecycle operational, including creation, transitions, appeals, and closure behavior.

- Milestone 3: Media, maps, and AI validation integrated with safe failure paths.

- Milestone 4: Notifications and background jobs operational.

- Milestone 5: Role-specific dashboards and public UI delivered.

- Milestone 6: Launch-readiness verification completed.

Each milestone is tied to phase acceptance criteria rather than to a fixed calendar date in the current documentation.

# 7. Tasks and Work Organization

The current backlog organizes work into epics and tasks. Examples include:

- Project scaffolding, RTL setup, font loading, and shared layout primitives.

- Environment configuration and startup validation.

- Database modeling for users, authorities, categories, reports, media, history, notifications, appeals, ratings, duplicates, audit logs, and outbox events.

- Authentication flows for registration, verification, login, and password recovery.

- Authorization guards for user, role, authority scope, and report access.

- Report creation, assignment, status transitions, rejection, appeals, reopening, resolution evidence, and ratings.

- Media upload, privacy-safe storage, and signed URL access.

- Map integration and coordinate validation.

- Notification delivery, outbox processing, and cron jobs.

- Dashboards and public views for each role.

- Testing, monitoring, backup, and deployment readiness.

The backlog is written so that each task has a clear purpose and acceptance criteria, and so that dependencies between phases are explicit.

# 8. Project Objectives vs Current State

Based on the repository and existing documents:

- The project is real and substantially implemented in terms of foundation, authentication, authorization, database schema, report lifecycle logic, and tests.

- The current documentation describes Version 1 with a clear scope boundary.

- Several operational decisions and production configurations are still outstanding and are marked as requiring stakeholder, legal, or operations approval.

# 9. Items Marked To Be Confirmed

The following items are not fully specified in the existing project materials and should be confirmed before final academic or production conclusions are drawn:

- Exact municipality, city boundaries, and service-area geometry.

- Final category list, authority names, and routing rules for production.

- Approved SLA targets and priority definitions.

- Final retention periods for reports, media, and audit data.

- Approved report deletion and anonymization policy for production.

- Final automatic-merge criteria and merge-reversal workflow.

- Approved emergency contact numbers and the exact public emergency disclaimer.

- Final rate limits and abuse-prevention thresholds.

- Approved RTO/RPO targets.

- Approved email sending domain and DNS authentication setup.

- Approved map tile provider and production usage terms.

- Name and role details of the actual product sponsor, legal reviewer, and operations lead.

# 10. Sources Used

This document was written from the project's own materials, primarily:

- MADINATY_COMPLETE_PROJECT_BLUEPRINT_EN.md

- docs/PHASE_0_AUDIT.md

- docs/IMPLEMENTATION_BACKLOG.md

- docs/DECISIONS_REQUIRED.md

- README.md

- The existing Prisma schema, report lifecycle code, authorization guards, service layer, and API route for reports.

No external research papers, stakeholder interviews, or survey data were invented for this file.